README – Cybersecurity Report (Week 4)

Name: Posaram Dewasi

Team: 14 SmartGlass

Role: Cybersecurity Intern

Duration: Week 4 (18 July 2025)

- GitHub and Deployment Links

- GitHub Repo:- https://github.com/posurabari/SmartGlass-Cybersecurity

- Pull Request Week 1:-

https://github.com/ridham1906/SmartGlass/pull/16#issue-3206281608

- Pull Request Week 2:- https://github.com/posurabari/SmartGlass-

Cybersecurity/pull/1#issue-3202823093

- Pull Request Week 3:- https://github.com/posurabari/SmartGlass-Cybersecurity/pull/3

- Pull Request Week 4:-

Project Overview

SmartGlass is a web-based collaboration platform designed for educators and students. As a Cybersecurity Intern, my role was to assess the system for security weaknesses, apply protective measures, and document the entire security posture of the project.

Summary of Security Work Done

- Week 1

  - Conducted risk assessment of backend and frontend components

  - Installed tools: Postman, OWASP ZAP, Snyk CLI

  - Defined secure coding guidelines

- Week 2

  - Tested APIs with Postman and frontend inputs

  - Ran vulnerability scan using OWASP ZAP

  - Identified issues with authentication and session management

- Week 3

  - Performed code audit: auth.js, session.js, jwtAuth.js

  - Checked .env usage and .gitignore file

  - Verified secure headers and error handling

- Week 4

  - Final review of implemented security measures

  - Created security documentation and summary report

  - Delivered final recommendations

Issues Found and Fixed

- Missing jwtAuth on sensitive routes → Fixed with proper middleware

- Sensitive values (e.g., JWT_SECRET) were hardcoded → Moved to .env

- Upload API lacked validation → MIME type checks added

- No security headers → Implemented helmet middleware

- Error messages showed internal details → Replaced with user-friendly messages

Final Recommendations

- Use express-validator for stricter input checks

- Add rate-limiting middleware (e.g., express-rate-limit)

- Rotate JWT secrets periodically

- Enforce HTTPS in production

- Enable email verification during registration

- Encrypt uploaded documents if stored locally

- Monitor access logs for unusual activity

- Perform monthly vulnerability scans (ZAP, Snyk)

Screenshots

- Screenshot from terminal

- Screenshots from Postman.

- Burp suit scan showing vulnerabilities

Conclusion

The SmartGlass project now follows important security best practices. All sensitive routes are protected, configuration is secure, and common vulnerabilities have been addressed. A final report and documentation have been submitted for team review. This concludes my cybersecurity internship contribution